# Project Plan

# UpliftEd - Online Learning Platform

| Version | Date | Author | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 10/02/2025 | Georgi Ivanov | Document Creation | Draft |

#### Version history

| Version | Date | Author | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 10/02/2025 | Georgi Ivanov | Document Creation | Draft |

Distribution

| Version | Date | Receivers |
| --- | --- | --- |
| 1.0 | 10/02/2025 | Project Stakeholders |

Table of Contents

1. Project Assignment	2

1.1 Context	2

1.2 Goal of the Project	2

1.3 Scope and Preconditions	2

1.4 Strategy	2

1.5 Research Questions	3

1.6 End Products	3

2. Project Organisation	3

2.1 Stakeholders and Team Members	3

2.2 Communication	3

3. Activities and Time Plan	3

3.1 Phases of the Project	3

3.2 Time Plan and Milestones	4

4. Testing Strategy and Configuration Management	4

4.1 Testing Strategy	4

4.2 Test Environment and Required Resources	4

4.3 Configuration Management	4

5. Finances and Risk	5

5.1 Project Budget	5

5.2 Risk and Mitigation	5

6. Conclusion	5

# 1. Project Assignment

## 1.1 Context

UpliftEd™ is a web-based Online Learning Platform designed to facilitate course management, student enrollment, and interactive learning experiences. The platform will serve as a bridge between teachers and students, allowing teachers to create and manage courses while students can enroll, access learning materials, complete assignments, and track progress. The platform will be implemented using Java Spring Boot (backend), React (frontend), and MySQL (database).

## 1.2 Goal of the Project

- Develop a scalable and user-friendly Online Learning Platform.

- Enable role-based access control with two roles: Students and Teachers.

- Implement course creation and material upload functionality.

- Provide real-time notifications for assignments and quizzes.

- Ensure secure authentication & authorization using JWT.

- Deploy the platform using CI/CD pipelines for efficiency and scalability.

## 1.3 Scope and Preconditions

| Category | Included (Inside Scope) | Excluded (Outside Scope) |
| --- | --- | --- |
| User Management | JWT authentication, user roles (Students & Teachers) | Social networking features (forums, direct messaging) |
| Course Management | Teachers can create, update, and delete courses | AI-based course recommendations |
| Lesson & Material Upload | Teachers can upload PDFs, videos, and other resources | Live video lectures or conferencing support |
| Student Features | Enrollment in courses, tracking progress | Gamification elements (badges, points, leaderboard) |
| Assignments & Quizzes | Teachers can create quizzes, students can submit answers | Open-ended/essay type question automatic grading (possibly ai-driven) |
| Notifications | WebSockets for real-time course updates | SMS or third-party notification services |
| Search & Filtering | Courses searchable by category, level, and instructor | Advanced recommendation system |
| Analytics & Reporting | Aggregated data (e.g., number of enrollments per course) | Advanced analytics dashboards with detailed insights |
| Integrations | Basic file uploads for learning materials | Third-party integrations (Google Classroom, Zoom, etc.) |
| Platform Support | Web-based application only | Mobile app development |
| Monetization | None (Free access) | Payment gateways or subscription models |
| Language Support | English only | Multi-language functionality |

## 1.4 Strategy

- Agile Development using Scrum methodology.

- Sprints of 2 weeks with defined milestones.

- Continuous Integration & Deployment (CI/CD) using GitLab.

- Unit and Integration Testing at every major phase.

## 1.5 Research Questions

- How can JWT be implemented securely for authentication?

- What is the best approach for handling file uploads (Cloud vs Local Storage)?

- How can WebSockets be efficiently used for real-time notifications?

- What are the best practices for ensuring database scalability in a high-user environment?

- How can we optimize frontend performance when handling large amounts of course content?

- What is the most effective method for tracking student progress while ensuring data integrity?

- How can accessibility (WCAG standards) be integrated into the platform design?

- What security vulnerabilities should be considered when handling user-generated content?

- How can CI/CD pipelines improve the stability and maintainability of the project?

## 1.6 End Products

- Deployed Online Learning Platform

- RESTful API Documentation

- Test Reports & CI/CD Pipelines

- Final Presentation & Deployment Guide

# 2. Project Organization

## 2.1 Stakeholders and Team Members

| Name | Role | Availability | Contact |
| --- | --- | --- | --- |
| Georgi Ivanov | Deveolper | Full-time | 524571@student.fontys.nl |
| Project Stakeholder | Mentor | Weekly meetings | email |

## 2.2 Communication

- Weekly Stand-ups with the mentor.

- GitLab Issues & Merge Requests for tracking progress.

# 3. Activities and Time Plan

## 3.1 Phases of the Project

### Phase 1: Setup GitLab, Project Structure, Database Schema

- Create GitLab repository and set up a branching strategy.

- Initialize Spring Boot project and configure dependencies (Spring Security, JPA, MySQL).

- Design and implement the database schema, including users, courses, lessons, quizzes, and enrollments.

- Set up environment configurations for local development and testing.

### Phase 2: Implement Authentication & Authorization (JWT)

- Implement user authentication using JWT, including login, registration, and token validation.

- Create role-based authorization for Students and Teachers.

- Secure API endpoints using Spring Security.

- Implement password hashing and validation.

### Phase 3: Develop Course Management (CRUD)

- Develop endpoints for course creation, updating, deletion, and retrieval.

- Implement database models for courses and lessons.

- Develop a frontend UI for teachers to create and manage courses.

- Ensure students can browse and view courses.

### Phase 4: Implement Enrollment, Materials Upload & Quizzes

- Implement a student enrollment system with validation.

- Create functionality for teachers to upload lesson materials (PDFs, videos, assignments).

- Develop a quiz system with automated scoring for multiple-choice questions.

- Implement UI for students to enroll in courses and complete quizzes.

### Phase 5: Add WebSockets for Notifications

- Integrate WebSockets to enable real-time notifications.

- Implement a notification system for new assignments and course updates.

- Ensure teachers can send announcements to enrolled students.

### Phase 6: Implement Testing & CI/CD Pipeline

- Write unit tests for authentication, course management, and enrollment functionalities.

- Implement integration tests for API endpoints.

- Set up a GitLab CI/CD pipeline for automated testing and deployment.

- Ensure seamless frontend and backend integration.

### Phase 7: Final Debugging, Deployment & Documentation

- Conduct full system testing and resolve major bugs.

- Deploy the application to a cloud-based hosting service.

- Prepare final documentation, including API reference and a user manual.

- Conduct the final presentation and submit all deliverables.

## 3.2 Time Plan and Milestones

| Sprint |  | Task |  |  |
| --- | --- | --- | --- | --- |
| Week 1-2 |  | Project Setup |  |  |
| Week 3-4 |  | Authentication |  |  |
| Week 5-6 |  | Course Management |  |  |
| Week 7-8 |  | Enrollment & Uploads |  |  |
| Week 9-10 |  | WebSockets & Notifications |  |  |
| Week 11-12 |  | Testing & CI/CD |  |  |
| Week 13+ |  | Finalization & Deployment |  |  |

# 4. Testing Strategy and Configuration Management

## 4.1 Testing Strategy

- Unit Testing using JUnit & Mockito.

- Integration Testing for API endpoints.

- UI Testing using Cypress.

- Test Coverage Goal: 80%+.

- Code Quality Assurance via SonarQube.

## 4.2 Test Environment and Required Resources

- DTAP Environment: Development → Testing → Acceptance → Production.

- CI/CD Pipeline for automated deployments.

- GitLab Runner for running tests.

## 4.3 Configuration Management

- GitLab Repository with branching strategy:

  - main (stable production branch)

  - develop (active development branch)

  - feature/* (individual feature branches)

- Automated Code Review via Pull Requests.

# 5. Finances and Risk

## 5.1 Project Budget

- Hosting: Free (Using student cloud resources or local deployment).

- Development Tools: Free (IntelliJ IDEA Community, GitLab, MySQL).

# 5.2 Risk and Mitigation

| Risk | Prevention Activities | Mitigation Activities |
| --- | --- | --- |
| Scope Creep | Define clear MVP & deadlines, prioritize core functionalities | Stick to core features, document future enhancements |
| Tech Issues | Research & prototype before major decisions | Seek guidance from mentor, use well-documented technologies |
| Time Management | Weekly progress reviews, set clear sprint goals | Adjust workload based on progress, maintain buffer time |
| Security Risks | Implement authentication best practices, use secure coding | Regular security audits, OWASP guidelines, encrypt sensitive data |
| Integration Challenges | Choose compatible frameworks, test API early | Use mock testing for early validation, document API contracts |
| Data Loss | Implement automatic database backups | Maintain version control, use redundant storage options |
| User Adoption Issues | Conduct user feedback sessions, usability testing | Improve UI/UX based on feedback, provide detailed documentation |
| Deployment Issues | Use containerized environments (Docker) for consistency | Have rollback plans in place, monitor deployment pipelines |
| Unforeseen Bugs | Write unit and integration tests | Maintain a dedicated bug-tracking system, prioritize fixes |

# 6. Conclusion

This project plan provides a structured approach for developing the UpliftEd Online Learning Platform while ensuring quality, scalability, and maintainability. The agile methodology, CI/CD integration, and testing strategy will ensure that the project remains on track and delivers a fully functional system by the end of the semester.